# Aster Health User Acceptance Test Plan

Plan Search and Selection module

| Version | Prepared | Test status |
| --- | --- | --- |
| 0.1 | 4 October 2026 | Plan and cases prepared; execution not started |

# Purpose and recommendation

This plan defines how Aster Health business representatives can accept the mobile Plan Search and Selection module against the approved business journey. The accompanying execution tracker contains 26 test cases with steps, expected results, traceability, and fields for actual results, defects, evidence, tester, and run date.

Testing should begin only after the open rules and test environment are approved. County versus Country, catalogue values, benefit matching, the GDS/partner and contract, plan-data definitions, and the phone/enrollment handoffs affect expected results. The cases are prepared for execution, but no test has been run and no result is recorded.

# 1. UAT objectives

Confirm a member can enter the plan search, provide the approved required criteria, and submit a valid request.

Confirm matching plan information and cost-sharing are displayed from approved data, with the same plan identity maintained through detail and action links.

Confirm valid no-match results are distinct from source errors and that agreed recovery behavior works.

Confirm each Talk to a Representative link uses that result’s phone number and each Enroll link opens that plan’s approved external destination.

Confirm the module stops at the enrollment handoff and does not implement enrollment navigation or completion.

Capture business acceptance, defects, evidence, and unresolved decisions before release.

# 2. Scope

| Included in UAT | Excluded from this UAT |
| --- | --- |
| Authenticated entry into plan search; State, City, and the approved third geography; plan-type selection; multi-select essential benefits; validation; search; results and plan details; no-match/error paths; plan-specific phone and enrollment handoffs; approved accessibility and platform checks. | Enrollment forms and completion; eligibility, coverage, claims, care finding, cost estimation, appointments, and teleconsultation; GDS operation itself; external call-center acceptance; external enrollment journey after the handoff. |

The current manual inquiry process is not an observed baseline yet. The As-Is BPMN is a hypothesis based on the brief and should be validated separately with Member Services.

# 3. Roles

| Role | UAT responsibility |
| --- | --- |
| Business tester / Member Services | Runs assigned member and support scenarios, records actual results, and attaches evidence. |
| Product Owner | Approves expected business behavior, resolves product decisions, triages defects, and accepts or rejects scope. |
| BA / UAT coordinator | Maintains traceability, prepares cases and data, coordinates sessions, records decisions, and consolidates sign-off. |
| QA lead | Confirms test build, supports defect reproduction, assesses regression coverage, and verifies fixes. |
| Integration / Plan Data owners | Provide approved test catalogue, plan records, interface outcomes, and ownership for source data and handoffs. |
| Security / Accessibility / Mobile leads | Support approved platform, privacy, accessibility, and device-handling checks. |

# 4. Entry criteria and readiness gates

The Product Owner and UAT coordinator should record evidence against each gate before scheduling execution.

| Gate | Ready when |
| --- | --- |
| Requirements | BRD/PRD/FRD/SRS and solution map are approved for UAT; proposed behavior is either approved or excluded from the acceptance baseline. |
| Open decisions | D-01 through D-07 in the solution map / gap analysis are resolved where they affect a test’s expected result. Cases may remain blocked until then. |
| Build and environment | A deployed, identified test build is available on agreed supported iOS/Android versions; interfaces and external destinations use approved test-safe endpoints. |
| Accounts and access | Test accounts, tester access, and required roles are provisioned. Use synthetic member and plan records only; do not enter real member or health information. |
| Test data | Plan Data Owner provides known matching, non-matching, multi-benefit, no-destination, and error cases with expected source values. |
| Defect process | Defect tool, severity definitions, triage owner, retest method, and evidence-handling rules are agreed. |
| Support and measurement | Helpdesk boundary, logging/analytics behavior, support contact, and any UAT environment monitoring are confirmed. |

# 5. Execution approach

Run the approved happy path first, then validation, no-match, source-error, plan-detail, and per-plan handoff scenarios.

Use the Excel tracker as the record of execution. Record one outcome per case, actual behavior, evidence location, and defect ID when applicable.

Use the data owner’s test records and compare displayed data with the approved expected values. Confirm plan identity and associated destinations across at least two different plans.

Retest failed cases after a fix and run the affected regression cases. Retain original failed outcome and record retest outcome/evidence in the tracker notes or defect tool.

Cases that depend on unresolved decisions remain “Blocked” or “Not Started”; do not infer expected behavior during the test session.

# 6. Test coverage

| Case range | Coverage |
| --- | --- |
| UAT-01 to UAT-05 | Entry, mandatory geography, and location selector rules |
| UAT-06 to UAT-08 | Plan-type values, essential-benefit multi-select, and matching semantics |
| UAT-09 to UAT-15 | Search request, result mapping, details, no-match, source failure, malformed response, retry and duplicate-submit behavior |
| UAT-16 to UAT-21 | Plan-specific phone and enrollment links, device cancel/return, invalid destinations, and module boundary |
| UAT-22 to UAT-26 | Helpdesk boundary, accessibility, privacy/logging, supported devices, and analytics events |

# 7. Exit criteria and acceptance

All P0 cases pass, or the Product Owner records an explicit, time-bound waiver with impact and mitigation.

No open Severity 1 or Severity 2 defects remain. Any lower-severity defect has an owner, disposition, and agreed release decision.

All decision-dependent tests have approved expected results; unresolved tests are clearly blocked and are not counted as passed.

Plan values shown to the member match approved source data. Phone and enrollment actions are associated only with the selected result.

No in-scope enrollment page or completion behavior has been introduced.

Product Owner and named business representatives complete the sign-off section after reviewing execution evidence and remaining risks.

# 8. Defect severity guide

| Severity | Proposed meaning |
| --- | --- |
| S1 Critical | Core plan search cannot be completed, or a material data/link mismatch could direct a member to a different plan or destination. |
| S2 High | A key in-scope capability is unavailable or produces incorrect results without an acceptable workaround. |
| S3 Medium | A non-critical behavior is incorrect but a safe, documented workaround exists. |
| S4 Low | Cosmetic or minor usability issue that does not change the outcome or prevent task completion. |

Confirm these severity definitions with the project team before execution.

# 9. Sign-off

| Approver | Name | Decision / comments | Date |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Business representative |  |  |  |
| UAT coordinator |  |  |  |
| QA lead |  |  |  |

Baseline references: Aster Health BRD v0.1, PRD v0.1, FRD v0.1, SRS v0.1, Plan Search BPMN As-Is/To-Be, Gap Analysis v0.1, and Solution Mapping v0.1.